## Slide 1
(Group 10) Jeff, Joseph, Lawrence, Malachi

## Slide 2: 5 Things that Went Wrong
Communication could have been better
Fewer team meeting sessions than ideal
Integration of code/features
Not narrowing down possibilities earlier
Access to team member files
Notes: See slide 1 speaker notes :)
1 - Jeff
Overall was still good, but there were some struggles in everything being sufficiently documented when one or two members were missing from a conversation)
2 - Jeff
(while we did have several, and the class times were very helpful; It would have been helpful for us to have one more meeting per week than we tended to, it would have kept everyone closer to the same page)
3 - Lawrence
(while it was nowhere near as bad as it could have been, it still was a struggle and had some unexpected results)
4 - Lawrence
(While in a way this is a positive, we left a decent amount of flexibility in the project direction until quite late in the process, In the future, we would probably narrow down our possibilities a bit faster)
5 - Joseph
(mostly was ok, but we had a few instances of code / resources not being immediately available; When we remembered to upload it to a GitHub repository, it went ok. This was an infrequent issue) - distributed codebase

## Slide 3: 5 Things that Went Well
Overall idea for the game
Team cohesion
Everyone made significant contributions
Good documentation along the way
Utilizing team strengths
Notes: For now, I am placing all the ideas on the slide. We will probably want to move most of these to speaker notes later, but for now, I think having the general idea on the screen makes more sense. We can fix it to make it no longer ‘death by powerpoint’ later. :)
1 - Malachi
idea was fun, structured to have a modifiable scope
2 - Malachi
(overall, everyone got along well)
3 - Malachi
(relatively fair workloads)
4 - Jeff
(so final deliverables won’t be unreasonably hard)
5 - Jeff
(People with talents in different area of the team, from art to leading, to documentation, to code, were prioritized to work in the areas they are strongest (or most capable in that area among the team)

## Slide 4: Questions?